# Project Implementation Planning

Project: OLLA Timeline: 6 Weeks (October 17, 2025 - November 28, 2025)

## Week 1: Requirements & Analysis (Oct 17 - Oct 23)

- Objectives: Define project scope, conduct market survey, and finalize requirements.

- Activities:

  - Analyzed competitors (Duolingo, Memrise) to identify the "Offline" gap.

  - Drafted the Problem Statement and Proposal.

  - Defined Functional Requirements (User Profiles, Quiz Logic).

  - Deliverable: Project Proposal & Requirements Specification.

## Week 2: System Design (Oct 24 - Oct 30)

- Objectives: Design the database schema and UI wireframes.

- Activities:

  - Designed the SQLite Schema (Tables: Profiles, Vocabulary, Grammar, Quiz, Progress).

  - Created UML Class Diagrams to define the Activity hierarchy.

  - Designed XML layouts for the Splash and Login screens.

  - Deliverable: Detailed Design Document & ER Diagrams.

## Week 3: Core Implementation (Oct 31 - Nov 6)

- Objectives: Set up the project structure and implement the Data Layer.

- Activities:

  - Initialized Android Studio project.

  - Implemented DatabaseHelper.java with CRUD operations.

  - Created POJO models (Profile.java, Vocabulary.java).

  - Implemented BaseActivity for theme management.

  - Deliverable: Functional Database & Base UI.

## Week 4: Feature Development - Learning Modules (Nov 7 - Nov 13)

- Objectives: Implement Vocabulary and Grammar features.

- Activities:

  - Built VocabularyActivity and VocabularyAdapter.

  - Integrated Android TextToSpeech API for audio.

  - Implemented GrammarActivity with static content.

  - Populated the database with initial seed data (English-Urdu, English-German).

  - Deliverable: Working Vocabulary and Grammar screens.

## Week 5: Feature Development - Assessment (Nov 14 - Nov 20)

- Objectives: Implement the Quiz engine and Progress tracking.

- Activities:

  - Built QuizActivity for quiz selection.

  - Implemented QuizResultActivity with scoring logic and color-coded feedback.

  - Created ProgressActivity to fetch and display user history from the database.

  - Deliverable: Fully functional Quiz and Progress modules.

## Week 6: Testing & Finalization (Nov 21 - Nov 28)

- Objectives: Debugging, UI Polish, and Documentation.

- Activities:

  - Conducted Unit Testing on Database methods.

  - Performed System Testing on physical devices (Offline mode verification).

  - Fixed layout issues in Dark Mode.

  - Generated Final Report and Presentation Slides.

  - Deliverable: Final App APK & Project Report.